Bansilal Ramnath Agarwal Charitable Trust’s

VISHWAKARMA INSTITUTE OF TECHNOLOGY – PUNE

CS2311:		Software Engineering

| Division |  |  | SY CS-A |
| --- | --- | --- | --- |
| Batch |  |  | 3 |
| GR Number (PRN) |  |  | 12413610 |
| Roll No. |  |  | 10 |
| Name |  |  | ABHISHEK SARAF |

Assignment 9

Problem Statement

- Prepare a software project plan with scheduling using Gantt charts and PERT charts for a sample project.

1. Risk Identification & Categories

1.1 Technical Risks

Affect the quality and performance of the software system (technology, design, implementation).

R01: ML Ensemble Inference Latency: Running XGBoost, LightGBM, and Isolation Forest sequentially might exceed the <500ms transaction processing target.

R02: WebSocket Connection Drops: The live simulation dashboard depends entirely on WebSocket stability; drops lead to a frozen UI.

R03: SQLite Database Locking: High-throughput concurrent writes from the simulation loop may cause database locking or corruption.

1.2 Project Risks

Affect the project schedule, cost, resources, and timeline.

R04: Module Integration Failure: Combining the Pre-Auth Engine, ML Ensemble, and UI into a cohesive pipeline might exceed the scheduled integration time.

R05: Local Hardware Constraints: Training the ML models (especially with SMOTE upsampling on large datasets) might crash local machines due to Out-Of-Memory (OOM) errors.

1.3 Business Risks

Affect the business success of the software project.

R06: Low Fraud Recall (False Negatives): If the ML models miss complex fraud rings, the system loses its primary business value, leading to rejection by financial institutions.

R07: High False Positives: Flagging too many legitimate transactions will cause alert fatigue for analysts and poor user experience.

1.4 Known Risks

Identified in advance during project planning.

R08: Class Imbalance in Training Data: Financial transaction datasets inherently possess extreme class imbalance.

R09: External API Dependency: The system relies on IP geolocation APIs for the Geo-Check module, requiring active internet.

1.5 Predictable Risks

Expected from previous projects or historical data.

R10: Scope Creep: Adding unrequested features (like complex reporting dashboards) may delay the core real-time detection deliverables.

2. Risk Projection and Components

Each risk is evaluated based on its Probability, Impact Level (Negligible, Marginal, Critical, Catastrophic), Impact Component (Performance, Support, Cost, Schedule), and overall Priority.

| Risk ID | Risk Description | Component | Probability | Impact Level | Priority |
| --- | --- | --- | --- | --- | --- |
| R06 | Low Fraud Recall (False Negatives) | Performance | 0.40 | Catastrophic | 1 |
| R01 | ML Ensemble Inference Latency | Performance | 0.60 | Critical | 2 |
| R08 | Class Imbalance in Training Data | Performance | 0.80 | Critical | 3 |
| R04 | Module Integration Failure | Schedule | 0.50 | Critical | 4 |
| R02 | WebSocket Connection Drops | Support | 0.40 | Marginal | 5 |
| R03 | SQLite Database Locking | Performance | 0.30 | Critical | 6 |
| R05 | Local Hardware Constraints | Schedule | 0.50 | Marginal | 7 |
| R07 | High False Positives | Support | 0.60 | Marginal | 8 |
| R09 | External API Dependency | Performance | 0.30 | Marginal | 9 |
| R10 | Scope Creep | Cost/Schedule | 0.40 | Negligible | 10 |

3. Risk Refinement

Breaking down a complex risk into smaller, manageable risks for better planning.

Refining R01: ML Ensemble Inference Latency

- Sub-Risk 1: Feature extraction (e.g., calculating velocity profiles from the database) takes too long.

- Sub-Risk 2: LightGBM and XGBoost models running sequentially block the main thread in FastAPI.

- Sub-Risk 3: Graph Risk Check traversing too many nodes for dense fraud rings.

4. Risk Mitigation, Monitoring, and Management (RMMM)

This section details the strategy (Avoid, Reduce, Transfer, Accept) for the highest priority risks using a proactive risk management approach.

R06: Low Fraud Recall

Strategy: Reduce

Mitigation: Implement an Ensemble approach combining XGBoost, LightGBM, and Isolation Forest. Do not rely on a single model. Tune the decision threshold based on the F1-score rather than raw accuracy. Include anomaly vectors for interpretability.

Monitoring: Continuously track the Confusion Matrix during validation phases.

Management: If recall drops below target, trigger a model retraining phase with adjusted class weights.

R01: ML Ensemble Inference Latency

Strategy: Reduce

Mitigation: Utilize FastAPI's BackgroundTasks for asynchronous scoring where immediate blocking is not strictly required. Cache user behavior profiles in memory to avoid repeated database reads.

Monitoring: Log response times for the transaction endpoint and alert if the average exceeds acceptable limits.

Management: If latency is unacceptable during the demo, temporarily disable the heavy Graph Risk Check and rely solely on the LightGBM/XGBoost models.

R08: Class Imbalance in Training Data

Strategy: Avoid

Mitigation: Apply SMOTE (Synthetic Minority Over-sampling Technique) during the data preprocessing pipeline. Use scale_pos_weight in XGBoost and LightGBM to heavily penalize false negatives.

Monitoring: Review the class distribution of the training batches before finalizing models.

Management: Ensure validation is performed on a strictly un-sampled, real-world distribution to get an accurate representation of performance.

R04: Module Integration Failure

Strategy: Avoid

Mitigation: Define strict JSON schemas and Pydantic models for the data contracts between the Pre-Auth Engine, ML Engine, and Frontend UI.

Monitoring: Conduct end-to-end integration tests using the automated transaction simulator.

Management: If a module fails integration, stub its response (e.g., return a default score of 0 or empty anomaly vector) so the rest of the pipeline can continue functioning.

R09: External API Dependency

Strategy: Accept

Mitigation: Wrap the IP Geolocation API call in a try/except block with a short timeout.

Monitoring: Monitor API failure rates in the terminal logs.

Management: If the hackathon venue lacks internet or the API is down, automatically fallback to returning "Unknown Location" without crashing the transaction pipeline.