Bansilal Ramnath Agarwal Charitable Trust’s

VISHWAKARMA INSTITUTE OF TECHNOLOGY – PUNE

CS2311:		Software Engineering

| Division |  |  | SY CS-A |
| --- | --- | --- | --- |
| Batch |  |  | 3 |
| GR Number (PRN) |  |  | 12413610 |
| Roll No. |  |  | 10 |
| Name |  |  | ABHISHEK SARAF |

Assignment 8

Problem Statement

- Perform software cost estimation exercises using Function Point Analysis and Use Case Points for a given software project.

Function Point Analysis (FPA)

Step 1: 	Identify the Five Function Types

1. External Inputs (EI)

Weights: Simple=3, Average=4, High=6

| # | External Input | Complexity | Weight |
| --- | --- | --- | --- |
| 1 | Submit Transaction for Fraud Check | High | 6 |
| 2 | Start/Stop Simulation | Simple | 3 |
| 3 | Update Risk Threshold Settings | Average | 4 |
| 4 | Update Alert Configuration | Average | 4 |
| 5 | Analyst Case Action (Dismiss/Confirm) | Simple | 3 |
| 6 | Device Fingerprint Data | High | 6 |
| 7 | IP Geolocation Data Input | Average | 4 |
| 8 | Merchant Data Registration | Average | 4 |
|  | Total EI |  | 34 |

2. External Outputs (EO)

Weights: Simple=4, Average=5, High=7

| # | External Output | Complexity | Weight |
| --- | --- | --- | --- |
| 1 | Fraud Decision (BLOCK/CHALLENGE/ALLOW) | High | 7 |
| 2 | XAI Explanation Report | High | 7 |
| 3 | Real-time Alert (Email/SMS/Slack) | High | 7 |
| 4 | Transaction Analytics Report | Average | 5 |
| 5 | Fraud Ring Detection Report | High | 7 |
| 6 | Performance Metrics Dashboard | Average | 5 |
| 7 | Regulatory Compliance Report | Average | 5 |
| 8 | Case Management Export | Average | 5 |
|  | Total EO |  | 48 |

3. External Inquiries (EQ)

Weights: Simple=3, Average=4, High=6

| # | External Inquiry | Complexity | Weight |
| --- | --- | --- | --- |
| 1 | Get Transaction by ID | Simple | 3 |
| 2 | Get Recent Transactions List | Average | 4 |
| 3 | Get System Statistics | Average | 4 |
| 4 | Get Alerts Feed | Simple | 3 |
| 5 | Get Graph Analytics (fraud rings) | High | 6 |
| 6 | Get Merchant Reputation Data | Average | 4 |
| 7 | Get Performance Metrics | Average | 4 |
| 8 | Get Case Queue for Analyst | Simple | 3 |
| 9 | Get Explainability for Transaction | High | 6 |
|  | Total EQ |  | 37 |

4. Internal Logical Files (ILF)

Weights: Simple=7, Average=10, High=15

| # | Internal Logical File | Complexity | Weight |
| --- | --- | --- | --- |
| 1 | Transactions Table (SQLite) | High | 15 |
| 2 | User Behavioral Profiles (JSON) | High | 15 |
| 3 | Fraud Alerts Table | Average | 10 |
| 4 | Case Management Records | Average | 10 |
| 5 | Device Reputation Registry | Average | 10 |
| 6 | Merchant Reputation Table | Simple | 7 |
| 7 | Graph Nodes/Edges (fraud network) | High | 15 |
| 8 | ML Model Files (joblib artifacts) | Simple | 7 |
|  | Total ILF |  | 89 |

5. External Interface Files (EIF) — Weights: Simple=5, Average=7, High=10

| # | External Interface File | Complexity | Weight |
| --- | --- | --- | --- |
| 1 | IP Geolocation Database | Average | 7 |
| 2 | Kaggle UPI Dataset (training data) | Average | 7 |
| 3 | PaySim Dataset (training data) | Average | 7 |
| 4 | RBI Regulatory Rules Reference | Simple | 5 |
| 5 | Email/SMS/Slack Webhook APIs | Simple | 5 |
|  | Total EIF |  | 31 |

Step 2: 	Unadjusted Function Points (UFP)

| Type | Count | Weighted Total |
| --- | --- | --- |
| External Inputs (EI) | 8 | 34 |
| External Outputs (EO) | 8 | 48 |
| External Inquiries (EQ) | 9 | 37 |
| Internal Logical Files (ILF) | 8 | 89 |
| External Interface Files (EIF) | 5 | 31 |
| UFP Total | 38 | 239 |

Step 3: 	Value Adjustment Factor (VAF)

Each of the 14 General System Characteristics (GSC) rated 0–5:

| # | General System Characteristic | Rating |
| --- | --- | --- |
| 1 | Data Communications | 5 |
| 2 | Distributed Data Processing | 2 |
| 3 | Performance | 5 |
| 4 | Heavily Used Configuration | 3 |
| 5 | Transaction Rate | 5 |
| 6 | Online Data Entry | 4 |
| 7 | End-User Efficiency | 3 |
| 8 | Online Update | 5 |
| 9 | Complex Processing | 5 |
| 10 | Reusability | 3 |
| 11 | Installation Ease | 2 |
| 12 | Operational Ease | 3 |
| 13 | Multiple Sites | 1 |
| 14 | Facilitate Change | 3 |
| TDI |  | 49 |

VAF = 0.65 + (0.01 × TDI) = 0.65 + 0.49 = 1.14

Step 4: 	Adjusted Function Points (AFP)

AFP = UFP × VAF = 239 × 1.14 = 272.5 ≈ 273 Function Points

Step 5:	Effort & Cost Estimation

| Metric | Value |
| --- | --- |
| Adjusted FP | 273 |
| Effort at 8 hrs/FP | 2,184 person-hours |
| Effort at 10 hrs/FP | 2,730 person-hours |
| Team Size | 2 developers |
| Duration | ~12 weeks = 480 hrs/person |
| Cost @ ₹500/hr blended rate | ₹10.9L – ₹13.7L |
| Productivity | ~23 FP/person-month |

Use Case Points (UCP)

Step 1: 	Actor Weighting (UAW)

| Actor | Type | Weight | Reason |
| --- | --- | --- | --- |
| Payment Gateway | System via API | Simple = 1 | REST JSON calls |
| Fraud Analyst | GUI User | Complex = 3 | Full dashboard |
| Simulator Engine | System via API | Simple = 1 | Automated calls |
| Alert Recipient | External System | Average = 2 | Receives notifications |
| Regulatory System | External via file | Average = 2 | Compliance reports |
| ML Training System | System via API | Average = 2 | Kaggle API download |

UAW = 1 + 3 + 1 + 2 + 2 + 2 = 11

Step 2: 	Use Case Weighting (UUCW)

- Simple (≤ 3 transactions) = 5 pts

- Average (4–7 transactions) = 10 pts

- Complex (> 7 transactions) = 15 pts

| # | Use Case | Complexity | Weight |
| --- | --- | --- | --- |
| UC1 | Evaluate Transaction for Fraud | Complex | 15 |
| UC2 | Pre-Authorization Decision (BLOCK/CHALLENGE/ALLOW) | Complex | 15 |
| UC3 | Generate Explainable AI Report | Complex | 15 |
| UC4 | Detect Fraud Ring via Graph | Complex | 15 |
| UC5 | Send Multi-Channel Alert | Average | 10 |
| UC6 | Manage Case (Analyst Workflow) | Average | 10 |
| UC7 | Train ML Model | Complex | 15 |
| UC8 | Run Transaction Simulation | Average | 10 |
| UC9 | View Analytics Dashboard | Average | 10 |
| UC10 | Configure Risk Thresholds | Simple | 5 |
| UC11 | Device Fingerprint + Geolocation | Average | 10 |
| UC12 | Phishing Detection | Average | 10 |
| UC13 | Merchant Reputation Scoring | Simple | 5 |
| UC14 | View Performance Metrics | Simple | 5 |

UUCW = 150

UUCP = UAW + UUCW = 11 + 150 = 161

Step 3: 	Technical Complexity Factor (TCF)

| # | Factor | Weight | Rating | Score |
| --- | --- | --- | --- | --- |
| T1 | Distributed System | 2 | 1 | 2 |
| T2 | Response/Throughput | 1 | 5 | 5 |
| T3 | End-User Efficiency | 1 | 3 | 3 |
| T4 | Complex Internal Processing | 1 | 5 | 5 |
| T5 | Code Reusability | 1 | 3 | 3 |
| T6 | Easy to Install | 0.5 | 2 | 1 |
| T7 | Easy to Use | 0.5 | 3 | 1.5 |
| T8 | Portable | 2 | 2 | 4 |
| T9 | Easy to Change | 1 | 3 | 3 |
| T10 | Concurrent | 1 | 4 | 4 |
| T11 | Special Security | 1 | 5 | 5 |
| T12 | Direct 3rd Party Access | 1 | 3 | 3 |
| T13 | Special User Training | 1 | 2 | 2 |
| Sum |  |  |  | 41.5 |

TCF = 0.6 + (0.01 × 41.5) = 1.015 ≈ 1.02

Step 4: 	Environmental Factor (ECF)

| # | Factor | Weight | Rating | Score |
| --- | --- | --- | --- | --- |
| E1 | Familiar with dev process | 1.5 | 3 | 4.5 |
| E2 | Application experience | 0.5 | 3 | 1.5 |
| E3 | OO experience | 1 | 4 | 4 |
| E4 | Lead analyst capability | 0.5 | 3 | 1.5 |
| E5 | Motivation | 1 | 4 | 4 |
| E6 | Stable requirements | 2 | 3 | 6 |
| E7 | Part-time workers | −1 | 2 | −2 |
| E8 | Difficult programming language | −1 | 1 | −1 |
| Sum |  |  |  | 18.5 |

ECF = 1.4 + (−0.03 × 18.5) = 1.4 − 0.555 = 0.845 ≈ 0.85

Step 5: 	Final Use Case Points

UCP = UUCP × TCF × ECF = 161 × 1.02 × 0.85 = 139.6 ≈ 140

Step 6: 	Effort from UCP

Industry standard: 20 person-hours/UCP

| Metric | Value |
| --- | --- |
| Final UCP | 140 |
| Effort @ 20 hrs/UCP | 2,800 person-hours |
| Team Size | 2 developers |

*	*	*